## Slide 2: Initial Plan
Simon Jenni
Laurent Hayez
1

## Slide 3: Problem, Motivation & Context
PMI Research & Developement:
Develope products which potentially reduce risk of tobacco consumption
New products need to be tested against ordinary cigarettes!
One way: Analyse ciliary beating
Goal:
Tool for automatic analyis of ciliary beating movies

## Slide 4: Goals & Objectives
Batch processing of video data in folder
Pre-processing (noise-removal)
Surface activity image
Frequency analysis
Multiscale processing
Illustration of phase for regions of similar frequency

## Slide 5
Maybe add demo video of input?

## Slide 6: Organisation
Simon
- Simons tasks
Laurent
- Laurents tasks

## Slide 7: Methodology &Tools
Methodology:
Iterative & Incremental Devolopement
Scrum
Testing
Code Reviews
Tools:
Matlab
Git
Taiga

## Slide 8: Methodology &Tools

## Slide 9: Schedule
6 Sprints, 2 weeks each
Goal: Deliverable tool at the end of each sprint!
Sprint 1: Minimum Requirements
Subsequent sprints:
  Add new features
  Test alternative methods
  etc ...

## Slide 10: Task Outline (Sprint 1)
1. Loading and extraction of video data
2. Frequency analysis per ROI using FFT
3. Scoring tissue surface activity
4. Synthetic test-data generation (optional)

## Slide 11
Maybe a graph to show estimated distribution of time on tasks?
You can copy&paste graphs from Google Sheets

## Slide 12: Thanks!
ANY QUESTIONS?