## Slide 2: Data Analysis Improvement of Ciliary Beating of 3D Epithelial Tissue
Initial Plan

## Slide 3: Team members
Patrice Leroy (product owner)
Simon Jenni (development team)
Laurent Hayez (development team)

## Slide 4: Problem, Motivation & Context
PMI Research & Developement:
Develope products which potentially reduce risk of tobacco consumption
New products need to be tested against ordinary cigarettes!
One way: Analyse ciliary beating
Goal:
Tool for automatic analyis of ciliary beating movies
Notes: R&D program of PMI: New products ...
PMI has facilities where human tissue samples are exposed to both products.
-> Analyse videos of tissues after exposure wrt several features.

## Slide 5: Goals & Objectives (implementation)
Batch processing of video data in folder
Pre-processing (noise-removal)
Surface activity image
Frequency analysis
Multiscale processing
Illustration of phase for regions of similar frequency

## Slide 6: Goals & Objectives (research)
Evaluate the effect of the ROI size on performance
Evaluate the probable shape of the beating pattern on a « by cilia beating movie » basis
Compare different techniques for the frequency analysis
Notes: Project also contains research related tasks...
Evaluate and compare different techniques implemented

## Slide 7: Methodology & Tools
Methodology:
Iterative & Incremental Developement
Scrum
Testing
Code Reviews
Tools:
Matlab
Git
Taiga

## Slide 8: Methodology & Tools

## Slide 9: Schedule
6 Sprints, 2 weeks each
Goal: Deliverable tool at the end of each sprint!
Sprint 1: Minimum Requirements
Subsequent sprints:
  Add new features
  Test alternative methods
  etc ...
Notes: Scrum as mentioned...
Allows to get and incorparate feedback on the tool in each sprint
Details of sprint 1 follow…
Sprint planning at the end of each sprint

## Slide 10: Schedule
Chart: 
| Sprint 1 | Sprint 2 | Sprint 3 | Sprint 4 | Sprint 5 | Sprint 6
Start Date | 42449 | 42463 | 42477 | 42491 | 42505 | 42519
Duration | 14 | 14 | 14 | 14 | 14 | 14
Start Date | 42449 | 42463 | 42477 | 42491 | 42505 | 42519
Duration | 14 | 14 | 14 | 14 | 14 | 14
Sprint 1 | Sprint 2 | Sprint 3 | Sprint 4 | Sprint 5 | Sprint 6
Minimal requirements | Noise-removal | Phase image WT | Explore alternatives | Evaluation | Reserved
Notes: Sprint 1 already in progress (on track!)
Sprint 6 also for final report

## Slide 11: Task Outline (Sprint 1)
1. Loading and extraction of video data
2. Frequency analysis per ROI using FFT
3. Scoring tissue surface activity
4. Synthetic test-data generation (optional)

## Slide 12: Workflow (example)
Simon
Assigns unassigned task #1 to himself
Commits solution
Requests review by assigning to Laurent
Is happy with Laurent’s work => Closed
Solves bugs and closes task
Laurent
Grabs task #2 & sets status to In Progress
Commits solution and sets status to Ready to Review
Assigns to Simon for review
Points out bugs to Simon and reassigns for fixing
Notes: Illustration of workflow
Task 1 blue
Task 2 red

## Slide 13: Deliverables
Matlab toolbox for batch analysis of 8bit grey scale .avi movies
Documentation of the code
Final report with methods used and results from the research part
Notes: Minimal documentation with emphasis on meaningful variable and function naming

## Slide 14: Constraints and elements of risk
Learning about video processing
Synthetic data vs. real-world data
Correctness of the implementations
Evaluation of the performances and parameter-tweaking

## Slide 15: Thanks!
ANY QUESTIONS?